## Slide 1: TIM 58 Continuing Ch 2: Project Management

## Slide 2: Project Identification
Projects are driven by business needs
  Identified by business people
  Identified by IT people
  (better yet) identified jointly by business and IT
The project sponsor believes in the system and wants to see it succeed
  Normally this is a business person
  Should have the authority to move it forward

## Slide 3: Business Value
Tangible Value
  Can be quantified and measured directly
  Example: 2 percent reduction in operating costs
Intangible Value
  We know it will add value & save time, but we may not be able to quantify or measure its benefits
  Example: improved customer service

## Slide 4: The System Request
A document that describes the reasons for and the value added from building a new system
Contains 5 elements:
  Project sponsor: the primary point of contact for the project
  Business need: the reason prompting the project
  Business requirements: what the system will do
  Business value: how will the organization benefit from the project
  Special issues: Anything else that should be considered

## Slide 5: Feasibility Analysis
Is this project feasible?
  What are the risks?
  Can these risks be overcome?
Major components:
  Technical feasibility (Can we build it?)
  Economic feasibility (Should we build it?)
  Organizational feasibility (Will they use it?)

## Slide 6: Technical Feasibility
Identify risks in the following areas:
  The functional area: Are analysts familiar with this portion of the business?
  The technology: Less familiarity generates more risk
  Project size: Large projects have more risk
  Compatibility: Difficult integration increases the risk

## Slide 7: Economic Feasibility (Cost-Benefit Analysis)
Identify the costs and the benefits
Assign values to the costs and benefits
Determine the cash flow
Determine the value using one or more methods:
  Net present value (NPV)
  Return on investment (ROI)
  Break-even point

## Slide 8: Formulas for Determining Value

## Slide 9: Example Cost-Benefit Analysis

## Slide 10: Example Break-Even Point

## Slide 11: Organizational Feasibility
Will the users accept the system?
Is the project strategically aligned with the business?
Conduct a stakeholder analysis
  Project champion(s)
  Organizational management
  System users
  Others

## Slide 12: Project Selection
Projects are approved, declined or delayed based on value added vs. risks
Project portfolio management
  Goals:
    Maximize cost/benefit ratio
    Maintain an optimal mix of projects based on:
      Risk
      Size, cost & length of time to complete
      Purpose, scope & business value
  Limited resources require trade-offs
Selected projects enter the project management process

## Slide 13: Project Management Tools
Aid in creating workplans
Identify all tasks, their sequence and estimate the time to complete each one
Work breakdown structures (WBS): a hierarchy of tasks to identify:
  Duration of each task
  Current status of each task
  Task dependencies (shows which tasks must be completed before others can begin)
Gantt charts: horizontal bar chart that shows the WBS graphically
Network diagrams: PERT and CPM

## Slide 14: Project Effort Estimation
Estimation involves trade-offs between functionality, time and cost
It is the process of assigning projected values for time and effort
Most accurate estimates come from experience
Use-case point method; based on:
  Technical complexity factors (13)
  Environmental factors (8)

## Slide 15: Use-case Estimation Example
Actors & Use-cases:

## Slide 16: Use-case Estimation Example
Technical complexity factors:

## Slide 17: Use-case Estimation Example
Environmental factors & final estimate: